## Slide 1: EECD Capital Program March 25, 2021
Presentation
by
Director Educational Facilities and Pupil Transportation Branch

## Slide 2: EECD Capital Planning Process
General:
Capital Program Components
Responsibilities
Timelines
Prioritisation process
Meeting Outcomes
- Understanding roles
- Awareness of process
- Present situation

## Slide 3: Types of Projects
Major Capital
  $1.0M or more
  Multi-year
  Specific Treasury Board(TB) approval
Capital Improvement
  Less than $1.0M
  Typically completed in a year
  TB approves annual funding envelop
  Pan-provincial programs
  District allocation

## Slide 4: Responsibilities – Capital Program
DEC Responsabilities
  District requirements
    Major Capital
    Capital Improvements
  Scope of projects
EECD Responsibilities
  Develop provincial priority list
  Recommend capital budget
  Coordinate approved budget with district
GNB approves
  Projects
  Budget allocations

## Slide 5: Timelines (Policy 409/TB Process)
District conducts analysis/decision (Jan-May)
  May 31 district submission
    Major capital priorities
    Capital Improvement priorities
EECD conducts provincial analysis (Jun-Sep)
  Develop project files
  Prioritisation process (score projects)
  Prepare submission
    Snr mgt presentation
    Ministerial presentation
  Submit (fall/November)
    TB presentation
GNB Capital Program approved (December/Jan)

## Slide 6: Prioritisation Process
The challenge: How to prioritise different types of projects in a defensible manner.
Solution: QBL – a tool to aid staff in project prioritisation, based on objective analysis at strategic level
  Data driven
  Respect Education Act
  Support to pedagogical requirements
  Responsive to GNB priorities
  Provincial perspective

## Slide 7: QBL MCA matrix

## Slide 8: Capital Planning Impacts
Government Direction
  Indicator adjustments (govt focus)
  Changing criteria
    Must do, Can be deferred, Do not proceed
    2019-20, 9 projects deferred
  Annual budget allocation
  Policy change (french immersion eg.)
Population changes (new projects)
  Forecasting tools limited
  1000 declining to 1000 increasing in four years

## Slide 9: Consistency
Process for decision advice consistent
  Criteria more agile
    GNB priorities
    Shifting social requirements
    Changing pedegogical models
Department advises government
  QBL is a tool to aid in decision making
  GNB makes its decisions
Project ranking
  Affected by data changes
  Other project status

## Slide 10
Questions